Project Sprint Planning Notes

Team: 6.TUES-18.30-3

Sprint: 3

Date: 19/09/2020

Attended:

Scrum Master: Oscar Ling

Product Owner: Mohammad Ali

* Development team:
  + Andhika Laksito,
  + Indirakshi Sreeram,
  + Yuepeng Du

## 1. Things That Went Well

*We figured out the problematic database connection problem – we were using a different hosting server.*

## 2. Things That Could Have Gone Better

*Understanding CircleCI and using that during our coding stages more consistently*

*Understanding how AWS and terraform works – we could not figure it out early or fast enough delayed our development and deployment*

## 3. Things That Surprised Us

*The terraform workshop was towards the end of the sprint, and the understanding of how it connects AWS meant that we were slowed in utilising AWS. We were surprised by the amount of content within AWS and how fast we needed to grasp the concept.*

## 4. Lessons Learned

*Watching and re-watching tutorials earlier so we can ask questions earlier would allow us more time to be able to figure out the problems coming up ahead*

*Following instructions in detail would make it easier to distinguish the issue to the problem that we face by process of elimination.*

## 5. Final Thoughts

*Given that there were multiple programs and systems that needed to be set up, it would have been good to be able to know what interacts with each other and how everything is related to each other as a whole. We were confused as to what each one does and how it helped with how the system functions*

*Continue to ask for advice and query during consultation times.*